Automated Timetable & Student Portal

Project Proposal and Team Collaboration Guide

Web Engineering • NUML Islamabad • Repository: timetable-automation • Version 1.0 • 10 October 2026

This document has four parts. Part A (next page) shows who builds what: the work split between the five members and the pieces they share. Part B is the Git and GitHub guide every team member must follow: why we use Git, how to set up, the commands, the VS Code Source Control workflow, merge conflicts, and the branch rules. Part C lists the software each person needs, the folder structure and file names, naming rules, a first-day checklist, the owner’s setup steps before the first meeting, and how to clean up practice branches and files. Part D, at the very end, is the approved project proposal.

Reading order: Everyone reads Part B before writing any code. Part A tells you what you own. If something here conflicts with what the team agrees in a meeting, update this file through a pull request so it stays the single source of truth.

PART A — WHO BUILDS WHAT

Team work division and the pieces we share

# 1. Work Division (5 People: 3 Backend, 2 Frontend)

The split follows the proposal (Part D): the timetable engine is proposal sections 2 and 3, and the student portal is proposal section 4. The hardest pieces are shared: one person builds, another supplies the part it depends on and reviews it. Each person still owns separate files, which keeps merge conflicts low. This is a first estimate. Nobody knows the true effort yet, so the team re-checks the balance after the first week (Section 1.8).

| Member | Role | Main responsibility |
| --- | --- | --- |
| Sajawal | Backend lead and repo owner | Core database tables, login (JWT), scheduling rules, makeup slot solver, repo rules and deployment |
| Taha | Backend | Role permissions, conflict checker, swap workflow with transactions and locking, notifications |
| Wajiha | Backend | Timetable import, rooms data, and the student-portal APIs (exams, lecture archive, GPA/CGPA, software directory, events) |
| Amna | Frontend | Timetable-side screens: personal timetable, swap requests, makeup finder, empty-room dashboard, notifications UI |
| Eisha | Frontend | App foundation and shared components, login, and all student-portal screens |

## 1.1. Shared pieces: who does which half

| Piece | Built by | Supported by |
| --- | --- | --- |
| Conflict checking (proposal 2.2, 3.1) | Taha writes conflict_checker.py, the code that finds double-bookings. | Sajawal writes scheduler_rules.py (the Hard and Soft rules it uses) and reviews the checker. |
| Makeup slot solver (proposal 2.3) | Sajawal writes makeup_solver.py. | Taha’s checker tells it which slots are free. Wajiha’s rooms data gives it room capacities. |
| Timetable import | Wajiha writes timetable_import.py and checks the AI, CS and IT sheet formats. | Sajawal provides the timetable_entry table it loads into and reviews the parser. SE sheets are the known, consistent format, so start there. |
| Authentication and roles | Sajawal writes login and JWT (security.py, auth.py). | Taha writes role checks (permissions.py): student, teacher, HOD, admin. Swap approval depends on them. |
| Database tables | Each person writes the tables for their own features. Sajawal writes the core ones (user, teacher, section, course, room, department, timetable_entry). | Sajawal reviews every table change so the schema stays consistent. |
| Postman requests and tests | Each person adds requests and tests for their own endpoints. | Everyone, so nobody carries it alone. |
| Deployment | Sajawal leads. | Taha pairs with him so it is not a one-person job. |

## 1.2. Backend 1: Sajawal (Lead)

- Repository and process: repo settings, ruleset on main, PR template, .gitignore, and the final review on schema changes.

- Core tables (SQLAlchemy models): user, teacher, section, course, room, department, timetable_entry.

- Login and JWT (security.py, auth.py).

- Scheduling rules (scheduler_rules.py): Hard Rules (teacher, section or room double-booked) and Soft Rules (long gaps) from proposal section 3.1.

- Makeup Slot Solver (makeup_solver.py): input section and duration, output slots where teacher, section and room are all free, with room-capacity fallback (proposal section 2.3).

- Deployment of the live demo, with Taha.

## 1.3. Backend 2: Taha (Permissions, Conflicts, Swaps, Notifications)

- Role permissions (permissions.py): who may request, approve or reject what.

- Conflict checker (conflict_checker.py): given a proposed change, report teacher, section and room clashes using Sajawal’s rules. Swaps and the makeup solver both call it.

- Swap workflow (swap_service.py, swaps.py): teacher requests a swap, HOD or Admin approves or rejects, and the schedule updates only after approval.

- Database safety (proposal section 3.2): wrap each swap in a single transaction, lock the affected rows during approval so two bookings of the same room cannot happen, and roll back everything on any error.

- Notifications (notification_service.py, notifications.py): save a notification in the database whenever a schedule changes, a swap is approved or a makeup class is added (proposal section 3.3). The frontend fetches them every few seconds so they feel instant. Real live push can be added later if there is time.

- Tables for his own features: swap_request, notification.

## 1.4. Backend 3: Wajiha (Import and Student Portal)

- Timetable import (timetable_import.py): read the department sheets into one common dataset. Start with the SE format, then check the AI, CS and IT formats.

- Rooms and reference data (rooms.py): rooms, capacities, departments and courses endpoints that the empty-room dashboard and the makeup solver need.

- Exam repository (exams.py, exam_paper.py, file_storage.py): upload, search, filter by course and term, download past papers.

- Lecture material archive (materials.py): notes and slides from different instructors for the same course.

- GPA / CGPA module (gpa_calculator.py, gpa.py): term GPA and cumulative CGPA from grade inputs, using the university’s grading rules, with tests for the formulas.

- Software resource directory (software.py) and event calendar (events.py). These are the simplest modules; do them in between the harder ones.

- Tables for her own features: exam_paper, lecture_material, grade_record, software_resource, event.

## 1.5. Frontend 1: Amna (Timetable Screens)

- Personal timetable view (MyTimetablePage.jsx, TimetableGrid.jsx): weekly grid for teachers and students showing classes, swaps and makeup sessions (proposal sections 2.4 and 4.5).

- Swap requests (SwapRequestsPage.jsx): request form for teachers and approval list for HOD or Admin.

- Makeup class finder (MakeupClassPage.jsx): pick section and duration, show available slots and rooms.

- Empty-room dashboard (EmptyRoomsPage.jsx) and conflict warnings (ConflictBanner.jsx).

- Notification bell and dropdown, connected to Taha’s notifications endpoint.

## 1.6. Frontend 2: Eisha (Foundation, Shared UI, Portal)

- Project setup first, since Amna depends on it: Vite, React Router, Axios client, plain CSS, folder layout. Merge this early.

- Shared components (components/common, components/layout): Button, Modal, Table, Toast, Loader, Navbar, Sidebar.

- Login and auth state (LoginPage.jsx, AuthContext.jsx) working with Taha’s auth endpoints.

- Portal pages: ExamRepositoryPage.jsx, LectureArchivePage.jsx, GpaCalculatorPage.jsx, SoftwareDirectoryPage.jsx, EventCalendarPage.jsx.

- Leads the Figma design tokens (colors, fonts, spacing); both frontend members create wireframes for their own screens.

## 1.7. How frontend and backend stay in sync

- API contract first. Before building a feature, the backend owner writes the endpoints (URL, method, request body, response body) into docs/api-contract.md and gets it approved through a PR reviewed by one backend and one frontend member.

- Mock data. Until an endpoint exists, the frontend develops against fake data in src/api/mock/, then switches to the real call. Frontend is never blocked waiting.

- FastAPI generates live docs at /docs (Swagger UI), so the frontend can always see the real shape of each endpoint.

- Postman collection in the repo lets anyone test the backend without the frontend.

## 1.8. Re-check the balance after week one

Volume and difficulty here are estimates. After the first week, each person says in the group what they finished and what is blocked. If someone is clearly ahead or behind, move a whole module (not half a file) to someone else through the shared-pieces table above, and update this document in a PR.

Honest estimate: Sajawal has the hardest single piece (the solver and its rules). Taha has the most tangled one (swaps with locking). Wajiha has the most modules, but most are simple, so her work is large in volume and medium in difficulty. The timetable engine is the critical path: start the rules, checker and import in the first days, not after the portal is done.

PART B — GIT & GITHUB TEAM GUIDE

How the five of us write code together without breaking each other’s work

# 2. Why Git Instead of WhatsApp

WhatsApp is a chat app. It is good for talking, and bad for sharing code. Here is what Git and GitHub give us that sending files in a group chat never can.

| Problem with WhatsApp | What Git / GitHub does instead |
| --- | --- |
| Many versions, no truth. final.py, final_v2.py, final_REAL.py are scattered across five phones. | One repository is the single source of truth. Everyone pulls the same latest code. |
| Overwriting. Two people edit the same file; whoever sends last silently wipes out the other’s work. | Branches and merging. Everyone works in their own branch; Git combines the changes and flags real clashes. |
| No history. You cannot see who changed a line, when, or why. Old files get lost or expire. | Full history. Every change is a commit with author, time and message. git log and GitHub show it all. |
| No undo. If someone sends broken code, there is no clean way back. | Rollback. Any commit can be reverted. A bad change is a one-click fix, not a disaster. |
| Code gets damaged. Chat apps change file names, compress, and break indentation. In Python, broken indentation means broken code. | Files are stored exactly as written, byte for byte. |
| No review. Nobody checks code before it is used. | Pull request review. Another member must read and approve before code reaches main. |
| Risky experiments. Trying something new can ruin your working copy. | Safe experiments. Try anything on a branch; delete the branch if it fails. main stays untouched. |
| No accountability or contribution record. | Every commit carries your name. Your GitHub profile shows real teamwork, which matters for your portfolio. |

Rule: WhatsApp stays for talking (“which task are you taking?”, “please review my PR”). Code, documents and datasets go through GitHub only. Never paste or send code in the chat.

# 3. One-Time Setup

## 3.1. Install the tools

- Git from git-scm.com (accept the defaults). Check it worked by opening a terminal and running git --version.

- VS Code from code.visualstudio.com. Its built-in terminal is opened with Ctrl + `.

- A GitHub account. Accept the collaborator invitation the repo owner sends to your email. Until you accept it, the repository shows a “404 not found” error.

## 3.2. Tell Git who you are (fixes identity problems)

Every commit is stamped with a name and an email. If you never set them, Git either refuses to commit (“Please tell me who you are”) or guesses from your computer, producing commits like DESKTOP-AB12 <user@DESKTOP-AB12>. Those commits are not linked to your GitHub profile, so your contribution does not show and the team cannot tell who wrote what. Fix it once, before your first commit:

git config --global user.name "Your Full Name"

git config --global user.email "your-github-email@example.com"

git config --global init.defaultBranch main

git config --global pull.rebase false

- user.name is your real name, so the team recognises you in history.

- user.email must be an email verified on your GitHub account (GitHub → Settings → Emails). If you want privacy, use the ...@users.noreply.github.com address shown on that page. A mismatched email is the usual reason commits appear without your avatar.

- init.defaultBranch main makes new repositories start with main, matching GitHub.

- pull.rebase false makes git pull behave as a plain merge, so everyone gets the same behaviour.

- --global stores the settings for your whole user account on this computer. On a shared NUML lab PC, leave out --global and run the two identity commands inside the repository folder, so they apply only to that project and do not leak to the next student.

Check your settings any time:

git config user.name

git config user.email

git config --list

## 3.3. Clone the repository

Cloning downloads a full copy of the project and its entire history to your computer. You do this once. After that you only pull updates, never clone again.

- Open a terminal in the folder where you keep projects (for example D:\Projects).

- Run the clone command with the repository URL (copy it from the green Code button on GitHub):

git clone https://github.com/Sajawal3185/timetable-automation.git

cd timetable-automation

code .

- The first time, a browser window asks you to sign in to GitHub. Approve it; Git remembers the login.

- Verify the clone: git status should say you are on branch main and clean, and git remote -v should show the repository URL.

Prefer clicking? In VS Code press Ctrl + Shift + P, type Git: Clone, paste the URL, choose a folder, then click Open. It does exactly the same thing.

If the URL gives a 404: you have not accepted the collaborator invitation yet, or you are signed in to the wrong GitHub account.

# 4. Basic Git Commands: Syntax and Use

We will do most work through VS Code’s Source Control panel (Section 6), but every button in it is a Git command underneath. Knowing the commands is how you understand what the buttons do, and how you recover when a button is not enough. Angle brackets such as <branch> mean “replace with your own value”.

| Command | Syntax | What it does and when to use it |
| --- | --- | --- |
| status | git status | Shows your current branch, changed files and what is staged. Run it whenever you are unsure what state you are in. |
| clone | git clone <url> | Downloads the whole repository. Once per computer. |
| branch | git branch git branch -a | Lists local branches (-a adds remote ones). The * marks the one you are on. |
| switch | git switch <branch> git switch -c <new-branch> | Moves to an existing branch, or (-c) creates a new branch and moves to it. |
| add | git add <file> git add . | Stages changes: marks them to be included in the next commit. This is the + button in VS Code. |
| commit | git commit -m "message" | Saves a snapshot of everything staged, locally, with a message describing it. |
| push | git push -u origin <branch> git push | Uploads your commits to GitHub. -u links the branch the first time; after that plain git push is enough. |
| fetch | git fetch origin | Downloads information about new remote commits without touching your files. Always safe. |
| pull | git pull | Fetch plus merge: brings remote changes on your current branch into your files. |
| merge | git merge <branch> git merge origin/main | Combines another branch into the one you are on. This is how you bring the latest main into your branch. |
| diff | git diff git diff --staged | Shows line-by-line changes, unstaged or staged. Read it before every commit. |
| log | git log --oneline --graph | Compact view of history and branch shape. |
| restore | git restore <file> git restore --staged <file> | First form throws away your unsaved edits to a file (permanent). Second form just unstages it. |
| stash | git stash git stash pop | Shelves uncommitted work so you can switch branches, then brings it back. |
| branch -d | git branch -d <branch> | Deletes a local branch that is already merged. |
| push --delete | git push origin --delete <branch> | Deletes the branch on GitHub (the “Delete branch” button does the same). |
| remote -v | git remote -v | Shows which GitHub URL your folder is connected to. |
| merge --abort | git merge --abort | Cancels a merge that hit conflicts and returns to the state before it. |

# 5. What Is a Branch?

A branch is an independent line of work inside the same repository. Think of main as the official, always-working version of our project. When you start a task, you create a branch: your own private workspace that starts as an exact copy of main. You change files there, commit there, and nothing you do affects main or anyone else until you deliberately merge it back.

Creating a branch is instant and costs no disk space, because Git does not copy files; it only adds a new movable label pointing at the current commit. When you commit, only your branch’s label moves forward.

main:           A --- B --- C ------------- M

\             /

feat/swap-api:                D --- E --- F

A, B, C = commits on main.   D, E, F = your commits.

M = the merge commit created when your PR is merged.

Why we need them: half-finished work never touches main, so main is always something we can demo. Five people can work at the same time without stepping on each other, and a failed experiment is fixed by deleting the branch.

Where you are: Git always has one “current” branch (shown in the VS Code status bar, bottom-left). Whatever you save and commit goes onto that branch, so always check the name before you start typing code.

# 6. Source Control in VS Code (What We Will Use)

From here on, our default way to use Git is VS Code’s built-in Source Control panel instead of typing commands. Open it with the branch-shaped icon in the left sidebar, or press Ctrl + Shift + G. The terminal commands from Section 4 remain the fallback and the way to understand what is happening.

| What you see / click in VS Code | Git command underneath | Meaning |
| --- | --- | --- |
| Branch name in the bottom-left status bar | git switch / git switch -c | Shows the current branch; click it to switch or create one. |
| Letters next to files: U, M, D, C | git status | U = new (untracked), M = modified, D = deleted, C = in conflict. |
| + beside a file | git add <file> | Stage that file for the next commit. |
| + beside the “Changes” heading | git add . | Stage all changed files. Check the diff first. |
| − beside a staged file | git restore --staged <file> | Unstage it again. |
| Message box + Commit button | git commit -m "..." | Save a snapshot of everything staged. |
| Publish Branch | git push -u origin <branch> | First upload of a new branch to GitHub. |
| Sync Changes (shows ↑ and ↓ counts) | git pull then git push | Downloads others’ commits on this branch, then uploads yours. |
| … menu → Pull / Push / Fetch | git pull / git push / git fetch | Individual steps when you want control. |
| … menu → Branch → Merge Branch… | git merge <branch> | Bring origin/main into your branch. |
| Curved-arrow “Discard Changes” | git restore <file> | Permanently deletes your unsaved edits. Click carefully. |
| Command Palette → Git: Delete Branch… | git branch -d <branch> | Delete a local branch after it is merged. |

Careful: Sync Changes only syncs the branch you are on with its own copy on GitHub. It does not bring in new work from main. To get the latest main into your branch, use the … menu → Branch → Merge Branch… → origin/main (after a Fetch).

# 7. Short Demo: From New File to Merged Pull Request

Do this demo yourself in the throwaway git-practice repository, not in timetable-automation, so a mistake costs nothing. The steps are identical to real work. Replace yourname with your own name.

## 7.1. Make the change

- Open the project. In VS Code: File → Open Folder → pick the cloned folder.

- Start from fresh main. Check the status bar says main. Then … menu → Pull, so you have the latest code.

- Create your branch. Click the branch name in the bottom-left → Create new branch… → type demo/yourname → Enter. The status bar now shows your new name. (Terminal equivalent: git switch -c demo/yourname.)

- Create a new file. In the Explorer, click the New File icon, name it hello_yourname.py, and paste the dummy code below. Press Ctrl + S: Git cannot see unsaved changes.

# hello_yourname.py

# A tiny practice file to learn the Git workflow.

def greet(name):

"""Return a friendly greeting for a team member."""

return f"Hello, {name}! Welcome to the timetable-automation team."

if __name__ == "__main__":

print(greet("YourName"))

## 7.2. Stage, commit and publish

- Open Source Control (Ctrl + Shift + G). Your file appears under Changes with a green U, and a badge with the number 1 appears on the sidebar icon.

- Read the diff. Click the file; the right side shows exactly what you added. Make a habit of checking this before every commit.

- Stage it. Click the + icon beside the file. It moves to Staged Changes.

- Write the commit message in the box above, for example Add hello script for Git practice, then click Commit (or Ctrl + Enter). The snapshot is now saved locally.

- Publish. The blue button now says Publish Branch. Click it. The first time, sign in to GitHub if asked. Your branch now exists on GitHub.

- Later edits. Edit the file, save, +, message, Commit. This time the blue button says Sync Changes (↑ 1). Click it to upload.

Good commit messages: write in the imperative, say what and why, and keep the first line under about 70 characters. Good: Add conflict check for teacher double-booking. Bad: changes, fix, asdf, final final. One commit should do one logical thing.

## 7.3. Pull request, review, merge, clean up

- Open a pull request (PR). On GitHub, a yellow banner shows Compare & pull request. Click it, give a clear title, fill the description (use the template in Section 9), and choose a reviewer from the right-hand panel. Click Create pull request.

- Review. The reviewer opens Files changed, reads the diff, optionally comments on lines, then clicks Review changes → Approve (or Request changes). The Merge button stays disabled until one other member approves.

- Fix review comments by committing more changes to the same branch and syncing. The PR updates automatically. Do not open a new PR.

- Merge. After approval, the author clicks Squash and merge, which turns all your small commits into one clean commit on main.

- Delete the branch. Click Delete branch on the merged PR page.

- Clean up locally. In VS Code, switch to main (status bar), then … menu → Pull. Delete your old local branch: Command Palette (Ctrl + Shift + P) → Git: Delete Branch…. For your next task, create a new branch from this fresh main.

## 7.4. Who writes what on a pull request

The PR page has two sides, and people often mix them up. The author (the person who made the change) explains the work. The reviewer (a different teammate) checks it and gives a verdict. The reviewer never writes in the author’s description box.

### The author, on the “Open a pull request” screen

- Title: a short, clear summary of the change (for example Add dummy timetable data class).

- Description: never leave it empty. Write 2 to 3 lines on what the PR does and how you checked it, for example: “What does this PR do? Adds a demo file to practice the workflow. How was it tested? Ran the file locally and checked the output.”

- Reviewers (right-hand panel): click it and pick a teammate. If you skip this, nobody is notified and the PR just waits.

- Click Create pull request. The PR shows the label Awaiting approval until someone else approves it.

### The reviewer, on the “Files changed” tab

- Open the PR and click the Files changed tab. Green lines are added, red lines are removed.

- Read the diff. To comment on one line, hover its line number and click the blue +.

- Tick Viewed on each file once you have read it.

- Click the green Review button (top right). Type your overall feedback in the box that opens.

- Choose one option and click Submit review.

| Option | When to use it | Effect |
| --- | --- | --- |
| Comment | You have feedback or a question but are not giving a verdict yet. | Nothing is blocked or unlocked. |
| Approve | You read the change, ran it if needed, and it is ready for main. | Counts as the one required approval. The Merge button unlocks. |
| Request changes | Something must be fixed first. | Merging stays blocked until the author fixes it and you approve again. |

The author cannot approve their own PR. GitHub hides or greys out Approve on your own pull request. That is the rule working correctly: the Awaiting approval label stays until a teammate approves. It also confirms that the ruleset on main is active. If your own PR shows an enabled Merge button, the ruleset is not set up yet; fix that before real work begins.

Practice tip: Check the file name before you open the PR, because renaming is awkward once it is on main. If a reviewer spots a mistake such as a typo in a file name, fix it on your branch, commit and sync. The same PR updates by itself; do not open a new one.

### If the Merge button is blocked even after approval

After a teammate approves, the PR can still show a red Merging is blocked message. The most common cause is: “A conversation must be resolved before this pull request can be merged.” This is the “require conversation resolution” rule from Section 9.1 working correctly. The approval is counted (you will see 1 approval in green), but a review comment thread is still open.

- Scroll up the Conversation tab to the open comment thread (it has a Reply box and a Resolve conversation button).

- Read the comment. If it asks for a change, fix it on your branch, commit and Sync. If it only asks a question, reply to it.

- Click Resolve conversation once the point is dealt with. Either the author or the reviewer can do this.

- The Merge button turns green. The author clicks Squash and merge, then Delete branch.

Do not resolve a thread just to unblock the merge. The rule exists so review comments are answered, not skipped. Resolve a thread only after you fixed the issue or replied to it. Repeat approvals from the same person count as one approval, and during real work the approval must come from a different teammate than the author.

### If the reviewer clicked “Request changes”

This is different from an open comment thread. The PR shows a red Changes requested block and Merging is blocked: 1 review requesting changes. The Merge button stays disabled until the author fixes the problem and the same reviewer approves again. Pushing a fix on its own does not clear the red block.

What the author does:

- Find out what is wrong. A comment such as “the function is incorrect” is not enough. Click View reviewed changes or open Files changed to look for line comments. If it is still unclear, ask the reviewer which line and why.

- Fix it on the same branch. Check the status bar shows your PR’s branch, edit and save the file, stage it with +, write a clear commit message (for example Fix return value of timetable builder), click Commit, then Sync Changes.

- Do not open a new PR. The existing one updates by itself. Check the Commits tab shows your new commit.

- Reply on the Conversation tab, for example “Fixed in the latest commit, please re-check”, so the reviewer knows to look again.

What the reviewer does:

- Open Files changed and check that the fix is really correct.

- Click Review changes, choose Approve, and click Submit review. The red block turns green and the Merge button unlocks.

Reviewers: be specific. “The function is incorrect” makes the author guess. Write which line, what is wrong, and what you expected, for example: “build_dummy_timetable returns a tuple, but the type hint says list. Please return a list.” Specific comments get fixed in one round instead of three.

Never dismiss the review to get around it. GitHub lets a repository owner dismiss a review from the three-dot menu. Do not do this to speed things up; it removes the check the rule exists for. The only legitimate route is: author fixes, reviewer re-approves.

## 7.5. The three merge options on the Merge button

Next to the green Merge pull request button is a small arrow. It opens three ways to merge. All three put your code on main; they differ in how the history looks afterwards. A tick marks the one currently selected, and GitHub selects Create a merge commit by default, so choose the right one yourself.

| Option | What it does | History on main | For us |
| --- | --- | --- | --- |
| Create a merge commit | Keeps every commit from your branch and adds one extra “merge” commit that joins the branch to main. | Shows all your small commits (“fix typo”, “oops”) plus a merge commit. Branches and joins make the history busy. | Not our default. |
| Squash and merge | Combines all commits of the branch into one new commit on main. The small commits stay visible inside the PR page, but not on main. | One clean commit per pull request, easy to read and easy to undo. | Our default. Use this. |
| Rebase and merge | Replays each of your commits one by one on top of main, with no merge commit. The commits get new IDs. | A straight line with every commit kept. Looks tidy, but is confusing for beginners and can fail on conflicts. | Do not use. |

- Why Squash for us: one PR equals one commit on main, so the history reads like a list of finished tasks, and a bad PR can be undone by reverting a single commit. This also matches Section 9.3: after a squash merge you must delete the branch and start a new one.

- After you choose, the green button changes to say what you picked (for example Squash and merge). Check its label before clicking.

- Make it automatic: the repository owner can turn off the other two options in GitHub under Settings → General → Pull Requests (untick “Allow merge commits” and “Allow rebase merging”). Then everyone can only squash and nobody picks wrongly.

# 8. Merge Conflicts: Why They Happen and How to Fix Them

## 8.1. Why they happen

Git merges changes automatically when two branches touched different files, or different parts of the same file. A merge conflict happens when two branches changed the same lines of the same file (or one branch deleted a file the other edited), and Git cannot know which version is correct. It stops and asks a human to decide. A conflict is not an error and nothing is lost; it is Git being careful.

Example from our project. Taha adds app.include_router(swaps.router) to main.py on his branch. Wajiha, on her branch, adds app.include_router(exams.router) at the same spot. Taha merges first. When Wajiha tries to merge, GitHub says “This branch has conflicts that must be resolved”.

Where our conflicts will come from: main.py (router registration), requirements.txt, package.json, shared model files, routes.jsx, and shared components. Expect them in these files and treat them as normal.

## 8.2. What a conflict looks like

<<<<<<< HEAD

app.include_router(exams.router)    <- YOURS (current)

=======

app.include_router(swaps.router)    <- THEIRS (incoming)

>>>>>>> origin/main

Git inserts these markers into the file. Everything between <<<<<<< and ======= is yours; everything between ======= and >>>>>>> is theirs. The markers must all be removed before you commit.

## 8.3. How to fix it (VS Code)

- Stay calm. Your work is safe. If you ever feel lost, git merge --abort returns you to before the merge.

- Update your branch with main. Fetch, then … menu → Branch → Merge Branch… → origin/main. Conflicted files appear under Merge Changes with a C.

- Open a conflicted file. VS Code highlights both sides and shows buttons above the conflict: Accept Current Change (yours), Accept Incoming Change (theirs), Accept Both Changes, Compare Changes.

- Decide what the code should really be. In the example above, both lines are needed, so click Accept Both Changes. When the two versions do the same job differently, pick one or write a combination by hand.

- Remove every marker. Search the file for <<<<<<<, ======= and >>>>>>>; none may remain.

- Test. Run the backend or frontend and any tests. A conflict resolved wrongly can compile but behave wrongly.

- Stage and commit. Click + on the fixed file, then Commit (the merge message is pre-filled; accept it), then Sync Changes. The PR updates and the conflict warning disappears.

Never blindly click “Accept Current” just to make it go away. That deletes your teammate’s work. If the conflict is in logic you do not understand, message the other author and resolve it together on a call.

## 8.4. How to prevent most of them

- Keep branches short-lived (Section 9.3). Conflicts grow the longer a branch drifts from main.

- Merge `main` into your branch every morning, before writing new code, so you resolve small conflicts early.

- Respect folder ownership (Section 11.1). Different people mostly edit different files.

- Announce in the group chat before changing a shared file such as main.py, models/, or routes.jsx.

- Do not reformat or auto-fix whole files you do not own; mass whitespace changes create pointless conflicts.

- Commit small and often, and keep each PR focused on one task.

# 9. Team Rules: Locked Main, Branches, Reviews

## 9.1. Main is locked

Nobody, including the repository owner, pushes directly to main. The owner enforces this with a GitHub ruleset on main (Settings → Rules → Rulesets) with these settings:

- Require a pull request before merging.

- Require at least 1 approving review. The approver must be someone other than the PR author; GitHub does not let you approve your own PR.

- Require conversation resolution so review comments are not ignored.

- Block force pushes and block deletion of main.

- Do not give anyone a bypass, owner included. If the owner can skip the rules, the rules are only a suggestion.

## 9.2. Everyone’s workflow, every task

- Switch to main and Pull to get the latest code.

- Create your own new branch from main, named by the convention below.

- Make your changes only on that branch. Commit small and often; Sync to back up your work.

- Merge origin/main into your branch and fix any conflicts before opening the PR.

- Open a pull request into main and request one reviewer.

- The reviewer approves (or requests changes). After approval, merge the PR.

- Delete the branch, pull the new main, and start the next task on a fresh branch.

## 9.3. Branches must be short-lived

A branch lives for a few days at most (aim for 2 to 3). One branch means one small task. When it is merged, you delete it and create a new one; you never keep working on an old branch. Reasons:

- A branch that lives for weeks drifts far from main, so merging it produces large, painful conflicts.

- Small PRs are reviewed quickly and carefully. A 1,500-line PR gets a lazy “looks good”.

- Because we squash-merge, reusing an old branch after it was merged makes Git see the old commits as new and creates strange conflicts. A fresh branch from fresh main avoids this entirely.

- If a task is bigger than 3 days, split it into smaller tasks that can each be merged on their own, hiding unfinished features behind a simple flag or leaving the route unlinked.

## 9.4. Branch naming

Format: type/area-short-description, all lowercase, words joined with hyphens.

| Type | Use for | Example |
| --- | --- | --- |
| feat | A new feature | feat/backend-conflict-checker, feat/frontend-timetable-grid |
| fix | A bug fix | fix/swap-room-double-booking |
| docs | Documentation only | docs/api-contract |
| refactor | Restructure code, same behaviour | refactor/split-timetable-service |
| test | Adding or fixing tests | test/makeup-solver-cases |
| chore | Setup, config, dependencies | chore/add-gitignore |

## 9.5. Pull request and review rules

- Keep PRs small, ideally under about 300 changed lines, and about one task each.

- Fill the template (below). A PR with an empty description will be sent back.

- Reviewer rotation: backend PRs are reviewed by another backend member, frontend PRs by the other frontend member. A PR that changes the API contract needs one backend and one frontend reviewer.

- Review within 24 hours. A PR waiting for days breaks the short-lived-branch rule for everyone.

- Review honestly. Pull the branch and run it when the change is non-trivial. Approving without reading defeats the whole point of the rule.

- The author fixes comments by pushing to the same branch. The author merges after approval.

- UI PRs must include a screenshot. Backend PRs must show the endpoint tested in Postman or the /docs page.

Save this as .github/pull_request_template.md so GitHub fills it in automatically:

## What does this PR do?

(one or two sentences)

## How was it tested?

(Postman request / screenshot / test name)

## Checklist

- [ ] Branch is up to date with main

- [ ] No secrets, .env files, or large data files included

- [ ] I read my own diff before opening this PR

## 9.6. Never do these

- Commit directly to main, or force-push (git push --force) anything.

- Commit .env files, passwords, API keys, database dumps, venv/, or node_modules/. They go in .gitignore. If a secret is ever committed, change it immediately; deleting the file later does not remove it from history.

- Click Discard Changes or run git restore on a file without being sure; it cannot be undone.

- Share code through WhatsApp, email or a USB drive instead of a branch.

- Merge your own PR without an approval, or approve someone’s PR without reading it.

PART C — TOOLS, STRUCTURE & CHECKLIST

Software, folder layout, naming rules and the first-day checklist

# 10. Software You Need (Kept Simple)

This looks like a lot, but you only install a few things, and most people need only half of them. You do not need to learn all of this before starting. Install what is listed for your role, and add anything else only when a task actually needs it.

## 10.1. Everyone installs these 3

| Tool | What it is for |
| --- | --- |
| Git | Tracks changes to the code (Part B). |
| VS Code | The editor where you write code and use Source Control. |
| A GitHub account | Where the shared repository lives. |

## 10.2. Backend members (Sajawal, Taha, Wajiha) add 3 more

| Tool | What it is for |
| --- | --- |
| Python 3.11 or newer | Runs the backend. Create a venv for the project (the commands are below). |
| MySQL and MySQL Workbench | The database, and a window to look inside it. |
| Postman | Sends test requests to your API so you can check it works without a frontend. Save requests in the shared collection in docs/postman/. Do not save real passwords or tokens in it. |

Good news: FastAPI, SQLAlchemy and the other Python libraries are not separate installs. They are listed in requirements.txt, and one command (pip install -r requirements.txt) installs all of them. Your only job is to run that command. FastAPI also gives you a free test page at /docs, which you can use instead of Postman while you are learning.

## 10.3. Frontend members (Amna, Eisha) add 2 more

| Tool | What it is for |
| --- | --- |
| Node.js (LTS version) | Runs the frontend. It includes npm, which installs React and the other libraries for you with one command. |
| Figma (free) | Sketch each screen before building it, so you do not code and redesign at the same time. |

## 10.4. VS Code extensions: only one is needed

- Python extension (backend members). That is the only one you need to start.

- Optional later, if you want them: GitLens (shows who changed each line) and GitHub Pull Requests (review PRs without leaving VS Code). Skip them on day one.

Not required: Extra formatters, linters, constraint-solver libraries and diagram tools. If a teammate suggests one, it is only worth adding if it solves a problem you actually have. For Google Meet and drawing the database diagram, use whatever you already know.

Run the project locally (Windows, from the repository root):

# Backend

cd backend

python -m venv venv

venv\Scripts\activate

pip install -r requirements.txt

copy .env.example .env          (then fill in your own local values)

uvicorn app.main:app --reload   (API at http://127.0.0.1:8000, docs at /docs)

# Frontend (second terminal)

cd frontend

npm install

copy .env.example .env

npm run dev

# 11. Formal File and Folder Structure

One repository (monorepo) holds everything, so one PR can update the API and the screen that uses it. Files shown grouped on one line (for example user.py, teacher.py) are shorthand: each name is its own file.

timetable-automation/

├── README.md                                       Overview + how to run locally

├── CONTRIBUTING.md                                 Git rules (short form of Part B)

├── .gitignore                                      Files Git must never track

├── .env.example                                    Variable names only, no secrets

├── .github/

│   └── pull_request_template.md                    Auto-fills PR description

├── docs/

│   ├── proposal/                                   Original proposal (.docx)

│   ├── api-contract.md                             Endpoints agreed by both sides

│   ├── database-schema.md                          Tables, columns, relations

│   ├── erd.png                                     Entity-relationship diagram

│   ├── git-workflow.md                             Part B in markdown

│   └── postman/

│       ├── timetable.postman_collection.json

│       └── local.postman_environment.json

├── backend/                                        FastAPI app (Python)

│   ├── requirements.txt                            Python dependencies

│   ├── .env.example                                DB URL, JWT secret name, ...

│   ├── app/

│   │   ├── main.py                                 Entry point, registers routers

│   │   ├── config.py                               Settings loaded from .env

│   │   ├── database.py                             DB engine and session

│   │   ├── dependencies.py                         Shared FastAPI dependencies

│   │   ├── core/

│   │   │   ├── security.py                         Password hashing, JWT

│   │   │   ├── permissions.py                      Role checks

│   │   │   └── exceptions.py                       Custom errors

│   │   ├── models/                                 SQLAlchemy tables

│   │   │   ├── user.py, teacher.py, section.py

│   │   │   ├── course.py, room.py, department.py

│   │   │   ├── timetable_entry.py

│   │   │   ├── swap_request.py, makeup_class.py

│   │   │   ├── notification.py

│   │   │   └── exam_paper.py, lecture_material.py,

│   │   │       grade_record.py, software_resource.py, event.py

│   │   ├── schemas/                                Pydantic request/response models

│   │   ├── routers/                                API endpoints

│   │   │   ├── auth.py                             Login, register

│   │   │   ├── timetable.py                        View / import timetables

│   │   │   ├── rooms.py                            Rooms, free-room dashboard

│   │   │   ├── swaps.py                            Swap requests + approval

│   │   │   ├── makeup.py                           Makeup slot search + booking

│   │   │   ├── notifications.py                    List notifications

│   │   │   ├── exams.py, materials.py

│   │   │   └── gpa.py, software.py, events.py

│   │   ├── services/                               Business logic, no HTTP code

│   │   │   ├── timetable_import.py                 Merge SE/AI/CS/IT sheets

│   │   │   ├── conflict_checker.py

│   │   │   ├── scheduler_rules.py                  Hard + soft rules

│   │   │   ├── makeup_solver.py

│   │   │   ├── swap_service.py                     Transaction + locking

│   │   │   ├── notification_service.py

│   │   │   └── gpa_calculator.py

│   │   └── utils/

│   │       ├── time_slots.py

│   │       └── file_storage.py

│   ├── data/sample_timetables/                     Sample sheets (no private data)

│   └── tests/

│       ├── test_conflict_checker.py

│       ├── test_makeup_solver.py

│       ├── test_swap_service.py

│       └── test_gpa_calculator.py

└── frontend/                                       React + Vite app

├── package.json

├── vite.config.js

├── index.html

├── .env.example                                API base URL

├── public/                                     Static assets

└── src/

├── main.jsx, App.jsx, routes.jsx

├── api/

│   ├── client.js                           Axios instance + token

│   ├── timetableApi.js, swapApi.js

│   ├── portalApi.js

│   └── mock/                               Mock data until backend is ready

├── context/AuthContext.jsx

├── hooks/                                  useAuth.js, useTimetable.js, ...

├── components/

│   ├── common/                             Button, Modal, Table, Toast

│   ├── layout/                             Navbar, Sidebar, PageLayout

│   ├── timetable/                          TimetableGrid, SlotCard

│   ├── swaps/                              SwapRequestForm, ApprovalList

│   ├── makeup/                             MakeupSlotFinder, SlotResultList

│   └── portal/                             PaperCard, MaterialList, GpaForm

├── pages/

│   ├── LoginPage.jsx

│   ├── MyTimetablePage.jsx

│   ├── SwapRequestsPage.jsx

│   ├── MakeupClassPage.jsx

│   ├── EmptyRoomsPage.jsx

│   ├── ExamRepositoryPage.jsx

│   ├── LectureArchivePage.jsx

│   ├── GpaCalculatorPage.jsx

│   ├── SoftwareDirectoryPage.jsx

│   └── EventCalendarPage.jsx

├── styles/                                 global.css

└── utils/                                  formatTime.js, constants.js

## 11.1. Who owns which folder

| Folder / files | Owner | Rule for others |
| --- | --- | --- |
| models/ core tables (user, teacher, section, course, room, department, timetable_entry), database.py, core/security.py, routers/auth.py | Sajawal | Request changes from the owner or propose them in a PR he reviews. |
| services/scheduler_rules.py, makeup_solver.py, routers/makeup.py | Sajawal | Read freely; change through a PR. |
| core/permissions.py, services/conflict_checker.py, swap_service.py, notification_service.py, routers/swaps.py, routers/notifications.py, models swap_request and notification | Taha | Same. |
| services/timetable_import.py, routers/timetable.py, routers/exams.py, materials.py, gpa.py, software.py, events.py, rooms.py, services/gpa_calculator.py, utils/file_storage.py, portal models | Wajiha | Same. |
| components/timetable/, swaps/, makeup/, timetable-side pages/ | Amna | Same. |
| components/common/, layout/, portal/, context/, styles/, portal-side pages/, LoginPage.jsx | Eisha | Same. |
| main.py, routes.jsx, requirements.txt, package.json | Shared | Conflict hotspots. Announce in chat, keep edits tiny, merge main often. |
| docs/, README.md, CONTRIBUTING.md | Everyone | Document what you build in the same PR as the code. |

# 12. Naming Conventions

| Item | Convention | Example |
| --- | --- | --- |
| Python files and folders | snake_case, lowercase | conflict_checker.py, swap_service.py |
| Python classes | PascalCase | TimetableEntry, SwapRequest |
| Python functions, variables | snake_case | find_free_rooms(), room_capacity |
| API URLs | lowercase, plural nouns, hyphens | /api/swap-requests, /api/exam-papers |
| Database tables | snake_case, plural | timetable_entries, swap_requests |
| React components and their files | PascalCase.jsx | TimetableGrid.jsx, Navbar.jsx |
| Pages | PascalCase ending in Page | MyTimetablePage.jsx |
| JS functions, variables, hooks, API files | camelCase; hooks start with use | fetchTimetable(), useAuth.js, swapApi.js |
| Folders (frontend) | lowercase | components/common, pages |
| Test files | test_ prefix (Python) | test_makeup_solver.py |
| Branches | type/area-short-description | feat/backend-swap-approval |
| Commit messages | Imperative, specific, under ~70 characters | Add room capacity check to makeup solver |

# 13. First-Day Checklist

- Install Git and VS Code, then only the tools for your role from Section 10.

- Accept the GitHub collaborator invitation.

- Run the two git config identity commands and check them.

- Clone timetable-automation and open it in VS Code.

- Do the Section 7 demo in the practice repo: branch, file, commit, publish, PR, review, merge, delete branch.

- Resolve one deliberate merge conflict together on Google Meet.

- Read the API contract file and the folder ownership table, then pick your first small task and create its branch.

# 14. Owner Checklist Before the First Team Meeting

The repository owner does these steps before the meeting, so the meeting itself is spent on practice and planning instead of invitations and installs.

## 14.1. Before the meeting

- Add the four teammates. On GitHub open the repository, then Settings → Collaborators → Add people. Enter each person’s GitHub username (ask for them in the group chat) and give each the Write role.

- Ask everyone to accept the invitation from their email or GitHub notifications. Until they accept, the repository shows a 404 error for them. Invitations that are left unaccepted for about a week expire and must be sent again.

- Ask everyone to install Git and VS Code and run the two git config identity commands (Sections 3.1 and 3.2). If they do this at home, the meeting is not spent on installs.

- Clean up the repository (Section 15): close old test PRs, delete practice branches, and remove the demo file.

- Allow only squash merges. In Settings → General → Pull Requests, untick “Allow merge commits” and “Allow rebase merging”, so nobody can pick the wrong merge option (Section 7.5).

- Check the ruleset on `main` is active (Section 9.1). A quick test: your own pull request should show a disabled Merge button until someone else approves.

- Add this guide to the repository under docs/ through a pull request, so the team can read it on GitHub. Also replace the placeholder README.md with a short project description and the run commands from Section 10.

## 14.2. In the meeting, in this order

- Everyone clones the repository and sets their name and email.

- Everyone does one practice PR in the git-practice repository (not the real one), and reviews a teammate’s PR.

- Create one merge conflict on purpose and fix it together (Section 8).

- Go through the work split in Part A and assign each person their first small task.

- Put real dates on the first milestone, for example “conflict checker and timetable import working by [date]”. Do not leave it as “soon”.

Do not start real code until step 2 is done by all five. If one person skips the practice, the team spends the next week fixing that person’s Git mistakes in the review queue.

# 15. Cleaning Up: Deleting Branches and the Demo File

## 15.1. Delete branches on GitHub

- Close any open PRs that use the branch (for example old test PRs). Use Close pull request, never Merge.

- On the repository’s main page, click Branches (it shows the number of branches).

- Click the trash icon next to each practice branch such as demo_branch. main cannot be deleted.

## 15.2. Delete branches on your computer

- In VS Code, switch to main using the branch name in the bottom-left.

- Click Sync Changes so you have the latest code.

- Press Ctrl + Shift + P, run Git: Delete Branch… and pick the branch. If VS Code says “not fully merged”, that is the normal effect of a squash merge; force delete is safe once you have confirmed the PR shows as merged.

- Press Ctrl + Shift + P and run Git: Fetch (Prune), so VS Code stops listing branches that no longer exist on GitHub. The terminal equivalent is git fetch --prune.

## 15.3. Delete the demo file from main

main is locked, so nobody can delete a file there directly. Removing it takes a small pull request, which is the same workflow as any other change and counts as practice:

- On GitHub, open the repository on main, click the file, then use the three-dot menu at the top right of the file view and choose Delete file.

- At the bottom, choose Create a new branch for this commit and start a pull request. Name the branch chore/remove-demo-file and write the commit message Remove demo file.

- Click Propose changes, then Create pull request, and pick a reviewer.

- A teammate (not the author) approves it. Then use Squash and merge and Delete branch.

Keep these files: .gitignore and README.md came from the first commit and belong in the repository. Only practice files such as the demo script should be removed.

PART D — PROJECT PROPOSAL

Original approved proposal, unchanged. Elsewhere in this document its sections are called “proposal section X”.

# 1. System Overview

This system automatically creates and manages class timetables, handles teacher shift swaps, and schedules makeup classes. It solves the complex puzzle of university scheduling by checking if rooms are big enough and if the time slots are actually free.

# 2. Core Functional Requirements

## 2.1. Swapping Classes

Teachers can request to trade class times with each other. A Head of Department (HOD) or Admin must approve these swaps before the schedule is officially updated.

## 2.2. Conflict Checking

The system constantly watches for mistakes when people change the schedule. It warns you instantly if a teacher or a group of students is booked for two classes at once, or if two classes are assigned to the same room.

## 2.3. Scheduling Makeup Classes

To find a time for a makeup class, the system looks for a time when the teacher, the students, and a room are all free at the same time. It checks that the chosen room has enough seats for all the students. If the first-choice room is taken, it automatically searches for the next best room that is big enough.

## 2.4. Personal Timetable View

Every teacher can view their own individualized timetable at any time, providing a clear overview of their scheduled classes, shift swaps, and makeup sessions.

# 3. Advanced Technical Requirements

## 3.1. Smart Scheduling Rules

The system uses advanced problem-solving rules to generate the schedule. It separates “Hard Rules” (like a teacher can’t be in two places at once) from “Soft Rules” (like trying to avoid long gaps between classes for students).

## 3.2. Preventing Database Errors

The system locks out other actions while a swap is being approved. This stops two teachers from accidentally booking the same room at the exact same second. If a swap hits an error halfway through, it cancels the entire swap so the schedule doesn’t get corrupted.

## 3.3. Instant Notifications

The system sends out immediate alerts to students and teachers whenever a schedule changes, a swap is approved, or a makeup class is added.

# 4. Project 2: Student Portal & Academic Tools

## 4.1. Centralized Examination Repository

The system will provide an integrated repository enabling students to search, view, and download past examination papers contributed by various faculty members across multiple terms.

## 4.2. Multi-Instructor Lecture Material Archive

Students will have access to a consolidated collection of course notes and lecture slides published by different instructors teaching the same curriculum, facilitating comprehensive learning.

## 4.3. Automated GPA and CGPA Calculation Module

An academic performance tracker will allow students to compute their term Grade Point Average (GPA) and Cumulative Grade Point Average (CGPA) dynamically based on current and historical grade inputs.

## 4.4. Course Software Resource Directory

The portal will maintain a centralized directory containing links and instructions for downloading required technical tools, development environments, and software applications specified for academic courses.

## 4.5. Student Schedule Interface

Students will be equipped with a personalized timetable interface displaying their synchronized class schedules, room allocations, and real-time schedule modifications.

## 4.6. Institutional Event Calendar

An interactive campus calendar will display academic deadlines, institutional events, holiday schedules, and department activities in a single consolidated view.